JDA 1 Weekly Report — Week of 5 October 2026 (TEST DATA)

Progress this week

• Seismic Data Lake: 78% complete, on track

• Well Log Quality Assistant: 52% complete, at risk

Tasks

• Catalogue Field D seismic surveys — project: Seismic Data Lake — owner: Aiman — due 9 October 2026 — In progress

• Run unit-correction rules on Field A logs — project: Well Log Quality Assistant — owner: Priya — due 8 October 2026 — In progress

• Build search index for study reports — project: Reservoir Study Copilot — owner: Daniel — due 16 October 2026 — Not started

• Request access for pilot fields 3 and 4 — project: Production History Matching — owner: Farah — due 1 October 2026 — Not started

Key updates

• 5 October 2026: Field C seismic cataloguing completed.

• 6 October 2026: Tape transcription vendor confirmed a start date of 12 October.

• 7 October 2026: First unit-correction run on Field A fixed 1,200 curves.